## Slide 1: Managing Machine Learning Projects Assignment

## Slide 2
Opportunity evaluation?
Introduce the problem you have selected as your project topic
Describe why you consider this to be an attractive opportunity for a machine-learning based solution (using the three criteria from Module 1)
Business aim is to tag the fraud invoices which are generated in B2B. Currently the manual analysis is being carried out to find any suspicious invoices during the process of invoice generation which is prone to manual errors and requires more time which is impacting the business
The solution will have following benefit:
Save a lot of time as it will automate the problem of tagging the fraud invoices
Save a lot of money which is involved incase of fraud invoice processing
Save money of manual analysis for fraud detection

## Slide 3
2. CRISP-DM Business Understanding
Business Understanding
Define success
Expected impact : Improve invoices management by predicting the fraud invoices
Metrics : Reduce time and cost involved in the exiting process of fraud identification
Constraints : Less data
Identify factors
Geography
Customer profile
Invoice details
2) Data Understanding
Source data
Invoice history data
Customer data
Transactional data
Validate data
Significant missing data
Map disparate sources
Handle outliers

## Slide 4
3) Data Preparation
Define Features
Many possible features
Interactions between features
Possible missing features
4) Modeling
Model Selection
Balance of performance & interpretability
Single model or tailored models
5) Evaluation
Evaluate results / testing
Performance on test set(s)
Customer testing – live data
Debugging – data issues
6) Deployment
Deploy
Visualization product integration
Customer change management
Monitor
Model performance & outcomes
Re-training plan

## Slide 5
3. Solution validation plan?
Briefly describe your solution concept and how it uses ML
Describe how you will execute a series of iterative experiments to validate the proposed solution concept
Source data will be divided into 3 stratified samples in the ratio of 60:20:20 as training, testing and validation respectively.
AI/ML model will be created on training data and tested on testing data. After hypermeter tunning model will be again tested on training data and finally on the validation data.
Based on the confusion matrix, sensitivity and specificity the model will be selected. The satisfactory model should posses as at least 80% as F1 score

## Slide 6
4. ML system design?
Consider the three ML system design decisions covered in Module 4. For each, explain your decision and why you have selected that option.
As data is stored on AWS cloud and ingested on a daily basis , so we can use Cloud to store and process the data.
We have enough history data, so we go ahead with offline learning of the data to built the model.
We can use Online prediction solution so that prediction can be available immediately for all the generated invoices.

## Slide 7
5. Potential risks in production?
Do you foresee possible model issues which might arise with your proposed model in production (e.g. training-serving skew, latency, data drift, or concept drift)? Describe the potential sources of any issues you may anticipate
Data Drift can be a possible risk which results in model drift. So, to mitigate we must find a solution which can be easily tunable and revised on a timely basis.